Project proposal

# Employee Retention Analysis

## Overview

The company Salifort aim to utilize the data collected from employees to predict whether they will leave the company.

| Milestones | PACE stages | Tasks | Deliverable | Time frame |
| --- | --- | --- | --- | --- |
| 1 | Plan | establish structure for project workflow. | Project documentation | 1-2 days |
| 1a |  | Write a project proposal | Proposal | 1 day |
| 2 | Analyze | Compile summary information about the data | Data files ready for EDA | 1 day |
| 3 | Analyze | EDA and data cleaning |  | 1 day |
| 3a |  | Build visualizations from the data, look for insights, and patterns |  | 2-3 days |
| 3b |  | Compute descriptive statistics | EDA report, data visual dashboard | 2-3 days |
| 3c | Analyze & Construct | Conduct hypothesis testing | Result of testing | 1 day |
| 4 | construct | Build regression model |  | 1 day |
| 4a |  | Evaluate regression model | Model, prediction and evaluation scores | 1 day |
| 4b |  | Build tree-based model |  | 2-3 days |
| 4c |  | Evaluate tree-based model | Model, prediction and evaluation scores | 1 day |
| 5 | Construct & Execute | Communicate results with stakeholders | Summary of results | 2-3 days |
| 5a | Execute | Write an executive summary, provide results and recommendations | Executive summary | 2 days |